# Integration and Vendor Evaluation Register

Status: Vendor-neutral shortlist framework. No supplier is selected or endorsed by this document.

Prepared: 16 October 2026

## 1. Evaluation principle

Choose providers only after confirming Saudi merchant eligibility, data location, contractual terms, integration documentation, fees and support. Vendor websites and public feature pages are not a substitute for written quotes, onboarding confirmation or legal/security review. ATCO should own the production accounts wherever practical so it retains control of billing, credentials and service continuity.

## 2. Integration inventory

| Integration | Minimum requirement | Evidence to obtain | Dependency / decision owner |
| --- | --- | --- | --- |
| Payment gateway | mada, Visa, Mastercard, Apple Pay where available; hosted checkout/tokenization; signed webhooks; refunds; reconciliation | Written quote, Saudi onboarding eligibility, API docs, fee schedule, test account, settlement and dispute terms | ATCO Finance/Procurement |
| Email | Transactional bilingual messages and delivery status | Sender/domain setup, API docs, deliverability, data-processing terms, price | ATCO IT/Communications |
| SMS | Saudi delivery and sender-ID registration where required | Coverage, sender approval, per-message price, delivery reports, API | ATCO Operations/Procurement |
| WhatsApp Business (optional/approved) | Approved templates, opt-in and delivery statuses | Business-account ownership, template rules, conversation/message fees, provider terms | ATCO Communications/Legal |
| Hosting/database | Approved region, encryption, backups, monitoring and availability | Region confirmation, SLA, security docs, data processing terms, export/termination terms | ATCO IT/Security |
| File storage | Private storage for material evidence, photos and documents | Access controls, encryption, retention/deletion, upload limits and cost | ATCO IT/Security |
| E-invoicing | Support applicable ZATCA requirements if confirmed by Finance | Applicability decision, technical specification, supplier compliance evidence, sandbox | ATCO Finance/Tax advisor |
| ERP/accounting/CRM | Only if ATCO names the system and required scope | Product/version, API documentation, test environment, data ownership and support | ATCO IT/Finance |
| Port/permit system | Only if ATCO identifies an official supported interface | System owner approval, API docs, authorization, permitted data fields, SLA | ATCO Operations/IT |
| QR scanning devices | Camera-based scanning and controlled manual fallback | Device list, OS/browser support, offline need, test results | ATCO Operations/IT |
| Analytics/monitoring | Operational and technical alerts without unnecessary personal data | Data fields, access, retention, region and cost | ATCO IT/Security |

## 3. Payment gateway due diligence

Ask each candidate to answer:

- Can it onboard the exact Saudi legal entity and settle into ATCO's approved bank account?

- Which methods are supported for that merchant, not just generally advertised?

- Is hosted checkout available? How are tokens and 3-D Secure handled?

- Are payment intents, webhook signatures, idempotency, partial refunds and refund status available?

- What are setup, monthly, transaction, refund, chargeback, currency-conversion and settlement fees?

- What are settlement timing, rolling reserve, dispute process and reconciliation export formats?

- What PCI DSS obligations remain with ATCO and the software provider?

- Where is transaction/personal data processed and stored? What subprocessors are used?

- Is there a sandbox, test cards and test webhook facility? What is the support SLA?

- What happens to tokens, records and refunds if the contract terminates?

SAMA describes mada e-commerce and 3-D Secure: https://www.sama.gov.sa/en-US/payment/Pages/mada.aspx. SAMA announced a national e-commerce payments interface in July 2025: https://www.sama.gov.sa/en-US/MediaCenter/News/pages/news-1095.aspx. These sources establish context, not a recommendation of a specific gateway.

## 4. Supplier scoring template

Score each candidate 1–5, then apply weights approved by ATCO:

- Saudi legal/merchant eligibility and local payment methods: 20%

- Security, privacy, data-location and contractual controls: 20%

- API/webhook maturity and test environment: 15%

- Reliability, support and incident handling: 15%

- Total three-year cost and fee transparency: 15%

- Refund, settlement and reconciliation capabilities: 10%

- Exit/export portability and account ownership: 5%

A candidate that fails a mandatory legal, security, merchant eligibility or data-location requirement should be disqualified regardless of weighted score.

## 5. Procurement status register

| Provider/service | Candidate | Evidence requested | Quote received | Security/legal review | Decision |
| --- | --- | --- | --- | --- | --- |
| Payment gateway | Not selected | Yes | No | Not started | Open |
| Hosting/database | Not selected | Yes | No | Not started | Open |
| Email | Not selected | Yes | No | Not started | Open |
| SMS | Not selected | Yes | No | Not started | Open |
| WhatsApp Business | Optional; not selected | If approved | No | Not started | Open |
| E-invoicing | Depends on ATCO Finance determination | Not yet | No | Not started | Open |
| ERP/CRM | Unknown until ATCO identifies system | No | No | Not started | Open |
| Port/permit interface | No system/API confirmed | No | No | Not started | Open |

## 6. Account ownership and offboarding

Production domain, payment merchant account, messaging accounts, hosting, cloud organization, source-code repository, app-store accounts and monitoring should be owned by ATCO or explicitly assigned under contract. Use named administrators, MFA and a secure credential handover. Contracts must define data export, configuration export, source-code handover, termination assistance, deletion certification and treatment of open refunds or unsettled transactions.

## 7. ZATCA integration decision

Do not add a Fatoora integration merely because e-invoicing exists. ATCO Finance must determine whether the entity and invoice types are in scope, whether it has been notified for Phase 2, and whether the selected accounting/invoicing solution already handles requirements. ZATCA describes Phase 2 as a wave-based integration process: https://zatca.gov.sa/en/E-Invoicing/Pages/default.aspx and https://zatca.gov.sa/en/MediaCenter/News/Pages/Wave25-E-invoicing.aspx