# System Test Plan and User Acceptance Criteria

Status: Draft acceptance framework. ATCO must approve expected results, roles and thresholds before UAT.

Prepared: 16 October 2026

## 1. Test stages

- Unit tests: pricing, threshold calculations, state transitions, permission checks, validation and idempotency.

- Integration tests: gateway sandbox, webhooks, refunds, notification providers, invoice/export integrations and file storage.

- System tests: end-to-end customer, corporate, agent, operations, finance and boarding journeys.

- Security tests: organization isolation, privileged access, upload controls, session handling, secret scanning and vulnerability testing.

- Accessibility/UX tests: Arabic RTL, keyboard navigation, readable contrast, validation messages and responsive layouts.

- UAT: ATCO Operations, Finance, IT/Security and nominated business owners execute approved scenarios and record evidence.

- Release verification: backup restore, rollback, monitoring, account ownership, training and production configuration review.

## 2. Core acceptance scenarios

| ID | Scenario | Expected result |
| --- | --- | --- |
| GM-001 | View available scheduled departures | Only published sailings are shown in Saudi local time, with approved destination and full price before checkout |
| GM-002 | Book one passenger when sailing has fewer than four tickets | Reservation is associated with the sailing; threshold is calculated across eligible bookings, not per customer |
| GM-003 | Several customers collectively reach four tickets | Threshold changes according to the ATCO-approved rule and is auditable |
| GM-004 | Threshold deadline passes without minimum | Approved refund/reschedule workflow is initiated; no unapproved automatic departure status is created |
| GM-005 | Buy outbound and return in one checkout | Two distinct sailing legs, availability checks and tickets are created and linked |
| GM-006 | Two users attempt to reserve the final seat concurrently | Capacity is never exceeded; one request is rejected or offered an approved alternative |
| GM-007 | Payment succeeds but browser redirect fails | Server-side gateway status and idempotent retry recover the correct booking/payment state without duplicate charge/booking |
| GM-008 | Duplicate payment webhook is received | Reprocessing does not create duplicate booking, invoice or settlement entries |
| GM-009 | Refund is requested | Only authorized roles can approve; amount/reason/provider outcome are recorded and reconciled |
| GM-010 | Corporate user accesses another company's booking URL | Access is denied server-side and the attempt is logged without disclosing the record |
| GM-011 | Agent views assigned transactions | Agent sees only authorized assigned records and agreed financial fields |
| GM-012 | Corporate account exceeds credit limit or is overdue | Booking/payment behavior follows ATCO-approved credit rules and logs any override |
| GM-013 | Material request is submitted | Status is pending review; it is not automatically accepted or added to a manifest as approved |
| GM-014 | Material is rejected | Reason is recorded, requester is notified according to policy, and any payment/refund behavior follows approved rules |
| GM-015 | Ticket QR is scanned on correct sailing | Valid ticket is accepted once and boarding event is recorded |
| GM-016 | Same QR is scanned again | Duplicate/reused ticket is rejected or sent to authorized override workflow; both events are auditable |
| GM-017 | Staff manually verifies ticket | Only authorized boarding role can do so; reason is required and logged |
| GM-018 | ATCO suspends sailing for weather/port instruction | Sailing becomes unavailable according to policy, linked bookings are identified, notices/refund decisions follow approved workflow |
| GM-019 | Authorized user changes a tariff | New effective date/version is recorded; existing bookings retain their approved price snapshot |
| GM-020 | Arabic language selected | Navigation, forms, validation, price summary and ticket views render correctly right-to-left |
| GM-021 | User uploads an unsupported or oversized material file | Upload is rejected safely with a clear message; no public file URL is exposed |
| GM-022 | Finance reconciles a date range | Totals can be traced to booking, payment, refund, tax, gateway fee and agent settlement records |
| GM-023 | Notification provider is unavailable | Failure is recorded, retries follow configured policy and staff can identify unresolved messages |
| GM-024 | Backup is restored to test environment | Application and database recover within ATCO-approved RTO/RPO and reconciliation steps are documented |

## 3. Minimum test data

Use synthetic customers, organizations, agents, passengers, vessels, destinations, sailing schedules and material requests. Use payment-provider sandbox credentials and test cards. Never copy real passenger IDs, manifests or live payment details into test environments unless ATCO has explicitly approved a controlled exception.

## 4. Evidence format

For every test, record: test ID, build/version, date/time, tester, preconditions, test data, steps, expected result, actual result, pass/fail/blocked, screenshot/log reference, defect ID, retest result and approver. Evidence must avoid unnecessary personal data.

## 5. Exit criteria (proposed; ATCO to approve)

- All critical booking, payment, capacity, authorization, sailing-approval and boarding tests pass.

- No unresolved critical or high security findings; exceptions require written risk acceptance by authorized ATCO owner.

- No known cross-organization data exposure.

- Payment/refund and finance reconciliation results match the gateway sandbox and agreed calculations.

- Arabic RTL and responsive critical journeys pass on agreed devices/browsers.

- Backup restoration and deployment rollback have been demonstrated.

- Operations, Finance and IT/Security UAT sign-off is recorded.

- Production account ownership, training, runbook, escalation contacts and handover deliverables are complete.

## 6. UAT participants and sign-off

ATCO should nominate an owner for Operations/Marine, Finance, Customer Service, IT/Security, Legal/Compliance and final acceptance. The developer should not self-approve business or marine safety outcomes. Final go-live approval belongs to the named ATCO authority after open risks are accepted.

## 7. Scope caveat

Acceptance criteria that depend on unconfirmed rules—minimum revenue calculation, credit overrides, refund timing, offline boarding, material restrictions, port integration or e-invoicing—remain blocked until ATCO supplies the relevant policy or decision.

## 8. Additional acceptance cases — account and partner separation

These proposed cases extend GM-010 and GM-011. ATCO should approve final expected outcomes and test identities before UAT.

| ID | Scenario | Expected result |
| --- | --- | --- |
| GM-025 | Materials supplier opens an assigned material request | Only assigned request fields and permitted attachments are visible; passenger booking/manifest routes are denied server-side. |
| GM-026 | Third-party boat operator opens an assigned sailing (if this portal is approved) | Only assigned sailing/service data and explicitly approved operational fields are visible; fares, agent settlements and unrelated passengers remain inaccessible. |
| GM-027 | Agent A tries to access Agent B’s booking, customer or settlement | Access is denied even if an ID, URL or API parameter is altered; the attempt is logged without revealing the record. |
| GM-028 | Corporate organization admin invites or changes a coworker | The admin can act only within their own organization and delegated membership/role options; they cannot create ATCO or finance privileges. |
| GM-029 | Agent, supplier, operator or corporate user is suspended or removed | New requests and existing sessions/deep links lose access according to the approved revocation policy; required audit evidence remains. |
| GM-030 | One person belongs to two organizations or has two approved roles | The selected workspace is explicit; changing workspace does not grant access to records outside the selected membership, and server-side checks are unchanged. |
| GM-031 | Support or boarding staff attempts a refund or tariff change | The action is denied unless a separate explicit permission is assigned; hiding the control is not the only protection. |
| GM-032 | Technical administrator opens customer, passenger-manifest or finance records | Access is denied by default; any approved emergency access is time-limited, attributable and audited. |
| GM-033 | A role-scoped list, search, export, attachment link or background job is used across organizations | Data remains organization/relationship-scoped through every path; no cross-tenant data appears in results, files, caches, reports or asynchronous processing. |