ACCEPTANCE TEST PLAN — INITIAL CHECKLIST

Status: initial checklist derived from the client's explicit acceptance requirements. Add expected results, environment, tester, evidence, defect ID and sign-off before execution. Do not mark any test passed until evidence exists.

BOOKING / PAYMENT

AT-01 Customer can select service type, date, departure time, direction, destination and passenger quantity.

AT-02 Availability and full price are visible before payment.

AT-03 Passenger and required vessel/permit details are captured according to approved rules.

AT-04 Booking receives a unique reference and electronic QR ticket.

AT-05 Outbound and return can be purchased in one checkout, but each is a separate ticket/sailing/availability record.

AT-06 Successful payment is linked to the correct booking and payment transaction.

AT-07 Failed, pending, retried and duplicated payment callbacks do not create duplicate bookings or double charge; verify against chosen gateway behavior.

AT-08 Platform does not store raw card details.

MINIMUM THRESHOLD / CAPACITY

AT-09 One customer can reserve fewer than four tickets while threshold is evaluated across all bookings for that sailing.

AT-10 Multiple bookings aggregate toward the four-ticket minimum.

AT-11 At initial fare, four tickets correspond to SAR 2,000 before any VAT/tariff interpretation; confirm exact threshold calculation with ATCO.

AT-12 Threshold-not-met status is visibly distinct from paid reservation and operationally confirmed departure.

AT-13 Configured confirmation deadline triggers approved refund/rescheduling workflow when minimum is not reached.

AT-14 Capacity control blocks bookings beyond approved passenger limits.

AT-15 Combined passenger/material payload stays within approved operating limits.

AT-16 Concurrent booking attempts and retries do not overbook.

OPERATIONAL APPROVAL / BOARDING

AT-17 Payment alone does not authorize port entry or sailing.

AT-18 Required operational approval checkpoints are recorded, including Master's decision.

AT-19 Authorized staff can suspend/amend a sailing for approved reason categories.

AT-20 QR scan marks a passenger boarded and prevents ticket reuse.

AT-21 Manual booking-reference verification works and follows same duplicate-use controls.

AT-22 No-shows can be recorded.

AT-23 Return service availability is independent from outbound.

MATERIALS / CHARTERS

AT-24 Material request captures description, quantity, weight, dimensions, destination, sender/receiver and required evidence.

AT-25 Material request can be approved or rejected by authorized operations staff.

AT-26 Restricted/hazardous items are not auto-accepted.

AT-27 Delivery timestamp/signature/photo can be recorded where configured.

AT-28 Dedicated trip/charter requires ATCO approval and separate approved pricing.

CORPORATE / AGENT / FINANCE

AT-29 Organization users can access only their organization's authorized records.

AT-30 Credit limit, payment terms and overdue controls operate according to ATCO-approved rules.

AT-31 Agent source is recorded against booking.

AT-32 Agent settlement statement includes trip revenue, taxes, payment charges, refunds, agent fees, adjustments and net due.

AT-33 Settlement approval and audit trail are recorded.

AT-34 Receipts, invoices, refunds, credit notes and reconciliation link to booking/payment.

AT-35 Finance validates the e-invoicing approach before release.

POLICIES / REPORTS / SECURITY

AT-36 Customer sees approved policies before checkout and acceptance records version + timestamp.

AT-37 Schedule/tariff/policy changes are configurable as agreed and auditable.

AT-38 Notifications are sent through approved channels and failures are observable.

AT-39 Daily/monthly dashboards and Excel/PDF exports cover required metrics.

AT-40 Audit log records price, schedule, approval, refund and account-setting changes.

AT-41 Privileged users have MFA; access controls and organization isolation are tested.

AT-42 Backup restoration and recovery procedures are tested.

AT-43 Security testing is completed before launch and findings are dispositioned.

AT-44 Arabic RTL and English responsive behavior are tested on agreed devices/browsers.

AT-45 Handover includes manuals, technical docs, source/repository access, deployment documentation, account ownership and third-party licence list.

TEST RECORD FIELDS

Test ID | Requirement | Preconditions | Steps | Expected result | Actual result | Pass/Fail/Blocked | Evidence link | Defect ID | Tester | Date | ATCO sign-off

Acceptance scope, test data, environment, device matrix, severity rules, and final sign-off authority must be agreed with ATCO.