# Three-Year Total Cost of Ownership (TCO)

Status: Commercial model framework; no supplier quotes or final project prices have been invented.

Currency: SAR, excluding VAT unless the proposal states otherwise.

Prepared: 16 October 2026

## 1. Purpose

The client requests a three-year total cost of ownership. This document defines the cost categories and the evidence required to produce a defensible quote. Every amount should be tagged as a supplier quote, internal estimate, client-provided figure or assumption. Do not present an estimate as a confirmed vendor price.

## 2. Cost categories

| Cost line | One-time / recurring | Pricing evidence needed | Notes |
| --- | --- | --- | --- |
| Discovery and requirements | One-time | Delivery estimate, workshop plan | Include operations, finance, IT, compliance and stakeholder reviews |
| UX/UI concepts and clickable prototype | One-time | Screen inventory, design effort | Two or three concepts and prototype required by brief |
| Bilingual Arabic/English design and RTL QA | One-time + changes | Screen count and review effort | Include RTL behavior and Arabic content review |
| Responsive web app/PWA | One-time build | Feature scope, acceptance criteria | Core channel; confirm browser/device support |
| Backend/API and database | One-time build + recurring | Architecture and workload estimate | Includes authorization, state transitions, audit, reports |
| Corporate and agent accounts | One-time build | Confirm credit/settlement rules | Scope may grow with ERP/CRM integration |
| Operations/boarding console | One-time build | Roles, scan devices, offline requirements | QR and manual reference workflow |
| Material approvals and evidence | One-time build | Material categories and review rules | File storage and retention may create recurring cost |
| Payment gateway setup | One-time / provider-dependent | Written provider proposal | Merchant onboarding, setup, transaction fees, refund fees and settlement terms |
| Payment processing | Recurring/variable | Actual rate card | Model fee per transaction and refund/dispute costs separately |
| Email/SMS/WhatsApp notifications | Recurring/variable | Provider pricing and volume | Template approval, sender identity and message fees may apply |
| Hosting, database, storage, CDN | Recurring | Region, traffic, storage, availability target | Data-location and security constraints can affect cost |
| Monitoring, backups and disaster recovery | Recurring | Retention/RTO/RPO requirements | Include restore testing and alerting |
| Security testing and remediation | One-time + recurring | Scope and independent tester quote | Include retesting and evidence |
| E-invoicing/accounting integration | Optional/conditional | ATCO Finance decision, vendor API | Do not assume ZATCA Phase 2 applicability or existing integration |
| Third-party integration work | Conditional | API documentation and vendor quote | Port/permit/ERP/CRM integrations are not confirmed |
| Training and go-live support | One-time | User count, shifts and training plan | Include Operations, Finance, boarding and administrators |
| Warranty and support | Recurring/contractual | SLA, support hours and severity definitions | State what is included vs chargeable change work |
| Native iOS application | Optional separate quote | Scope and device requirements | Requested as separately priced option |
| Native Android application | Optional separate quote | Scope and device requirements | Requested as separately priced option |
| App store accounts/release maintenance | Recurring/conditional | Ownership and release plan | Confirm ATCO-owned accounts and publishing responsibility |
| Enhancements/change requests | Optional | Rate card or estimate process | Separate defects from scope changes |

## 3. Three-year calculation template

For each line, capture: supplier/owner, quote date, quote expiry, one-time setup, year 1 recurring, year 2 recurring, year 3 recurring, variable-volume assumptions, tax treatment, currency, contract term, renewal/escalation, dependency and confidence level.

TCO formula:

- Year 1 = one-time implementation + Year 1 recurring + Year 1 variable usage + Year 1 support.

- Year 2 = Year 2 recurring + Year 2 variable usage + Year 2 support + approved changes.

- Year 3 = Year 3 recurring + Year 3 variable usage + Year 3 support + approved changes.

- Three-year TCO = Year 1 + Year 2 + Year 3, with optional contingency shown separately and clearly labeled.

Do not double-count gateway transaction fees inside both a bundled subscription and a separate fee line. Distinguish platform development cost from ongoing vendor charges.

## 4. Usage assumptions to obtain

ATCO should provide or approve: expected sailings per day/week/month; seats per sailing; passenger load factor; number of corporate and agent accounts; average bookings and passengers per booking; percentage of online vs credit bookings; material requests per month and typical attachment size; refund/cancellation rate; average payment value; payment-method mix; SMS/WhatsApp/email volume; report/export volume; data retention; peak concurrent users; support hours and availability target.

Where figures are not supplied, show low/base/high scenarios with the values explicitly labeled as modelling assumptions. Avoid using optimistic volumes as facts.

## 5. Commercial structure to propose

- Fixed-price discovery and prototype milestone, with outputs and acceptance criteria.

- Build milestones tied to agreed deliverables and client dependencies.

- Separate optional prices for native iOS and Android apps.

- Clearly stated third-party costs and transaction fees, either passed through at cost or quoted with a disclosed handling model.

- Annual support/warranty option with hours, severity levels, response targets, exclusions and escalation path.

- Change-request process with written estimate and approval before work begins.

- Assumptions, exclusions, validity period, payment milestones, tax treatment, ownership/IP, source-code handover and termination/transition terms.

## 6. Risks that materially affect price

- Unconfirmed vessel/port/permit integrations.

- Undefined offline boarding and device requirements.

- Unconfirmed Saudi hosting/data-location constraints.

- Scope of e-invoicing, accounting/ERP/CRM integration.

- Corporate credit workflows and agent commission/settlement complexity.

- Material restrictions and evidence-retention requirements.

- Unspecified security testing and support SLA.

- Native mobile apps added to the PWA scope.

- Delayed payment-provider onboarding, Arabic content or ATCO approvals.

## 7. Payment gateway evidence checklist

Request written responses for: supported Saudi merchant entity and KYC, mada/Visa/Mastercard/Apple Pay availability, hosted checkout, tokenization, 3-D Secure, API/webhook documentation, test environment, setup and monthly fees, transaction rates by method, refund and chargeback fees, settlement timing, reserve/hold terms, reconciliation reports, PCI responsibilities, support SLA, data processing and termination/export terms.

SAMA source on mada e-commerce: https://www.sama.gov.sa/en-US/payment/Pages/mada.aspx ; SAMA's 2025 e-commerce payments interface announcement: https://www.sama.gov.sa/en-US/MediaCenter/News/pages/news-1095.aspx

## 8. Tax and invoicing caveat

ZATCA describes e-invoicing in two phases, with Phase 2 integration rolled out in waves to targeted taxpayers. ATCO Finance must confirm its VAT status and any specific notification/deadline, required invoice fields, Arabic requirements, credit-note behavior and Fatoora integration. Cost should be an explicit conditional line until confirmed.

Source: https://zatca.gov.sa/en/E-Invoicing/Pages/default.aspx and https://zatca.gov.sa/en/MediaCenter/News/Pages/Wave25-E-invoicing.aspx

## 9. Commercial data sheet to complete

| Input | Value | Owner/source | Confidence/status |
| --- | --- | --- | --- |
| Implementation estimate | To be estimated after scope baseline | Delivery team | Open |
| Hosting quote | To be requested after region/architecture decision | Hosting provider | Open |
| Gateway fee schedule | Written quote required | ATCO/provider | Open |
| Messaging rates | Written quote required | Provider | Open |
| Annual support fee | To be priced against agreed SLA | Delivery team | Open |
| Year 2/3 escalation | Contract-specific | Supplier/contract | Open |
| Usage scenario volumes | ATCO to supply or approve | ATCO Operations/Finance | Open |
| Optional iOS app | Separate estimate | Delivery team | Open |
| Optional Android app | Separate estimate | Delivery team | Open |

Do not issue a final fixed-price three-year TCO until the open scope, volume assumptions, vendor fees and support terms are explicitly documented.